## Slide 1
Oracle Application Testing Suit Project
Kick-Off
July 15th 2019

## Slide 2: Agenda
Introduction
Project Scope
Execution Approach
High Level Plan & Current Status
Next Action & Support Required
Q&A

## Slide 3: Introduction:
Subhasis Jana - Project Manager
Sujit Swain– Oracle application testing suite consultant
Functional Leads (IBM)
Business Process Owners (Ma’aden)

## Slide 4: Project Scope:
At present no tools available in the project to automate testing of functional/technical changes for Oracle EBS.
Implementation Scope:
Setup Oracle application testing suite to fulfil the test requirements of Oracle EBS through Oracle Test Manager functionality.
Target to automate 20 Test Cases for this project.
Perform test automation by automating repeatable, reusable tests cases using tools and enabling execution.
Benefit:
OATS will help to reduce testing time and efforts and increase efficiency and productivity in testing cycle.
OATS will help to plan, organize, document, and manage the entire application testing process
Track defects and manage test requirements
Web-based test management solution

## Slide 5: Oracle Test Manager Flow:
Integrated test modules provide complete test process management.
Test Plan, Test Requirements, Test Cases, Test Execution and Issues (Defects), Dashboard.
Document Test Requirement
Test Plan
Write Test Cases
Execute Test Cases
File Defects Found By Test execution
View Reports & Dashboard

## Slide 6
  Inception (Planning):
    Kick-Off
    On-board Project team
    Finalize pre-requisite infrastructure for OATS, EBS application and Licenses
    Detailing Project Plan & Tracker
  Elaboration & Construction (Design & Build):
    Installation and configuration of OATS
    Develop functional, system test plans and schedules
    Setup Oracle Applications Test Manager for Test Case Management
    Record and report test results to Ma'aden & Complete test documentation
    Verify compliance with Ma'aden's testing specifications and requirements
    Develop Automated Test script as part of the Testing using OATS Tool.
    Unit testing
  Transition (Testing):
    Prepare up to 20 scripts
    Conduct UAT and Sign-Off
  Sign Off Criteria:
    IBM to submit Implementation Completion report to Ma'aden. OATS Implementation Completion report deliverable consists of:
      Test Automation Process
      Implementation Completion Report
Execution Approach:

## Slide 7
High Level Project Plan:
  Overall Project Plan is 10 weeks out of which 2 weeks are for Planning, 4 weeks for Design & Build and 4 weeks for Testing.
Progress so-far:
Kick Off -
Obtain Server & OATS license -
Onboard IBM Project team to proceed with Inception phase –
Infrastructures readiness for OATS system Installation –
Identify Business Stakeholders –
Implementation Completion report to be submitted
Weekly updates to be published in weekly review.

## Slide 8
Next Action (Commence Inception Phase):
    Kick Off
    On boarded Project team
    Finalize pre-requisite infrastructure for OATS and EBS and License
    Detailing Project Plan & Tracker
Support Required:
    Finalize Infrastructure & License

## Slide 9
Backup slides